## Slide 1: Evan Leybourn LEAN KANBAN PRACTITIONER A lean approach to efficient workflow management
 | Starting with Value Stream Mapping and Kanban by Evan Leybourn is licensed under a Creative Commons Attribution-ShareAlike 3.0 Australia License <http://creativecommons.org/licenses/by-sa/3.0/au/>

## Slide 2: Evan Leybourn lean / agile business leader and author Singapore @eleybourn evan@theagiledirector.com http://theagiledirector.com

## Slide 3: lean, agile & kanban for software part 1: history & core concepts

## Slide 4: shu-ha-ri the stages of learning

## Slide 5: 守: shu(beginner) follow precisely without modification

## Slide 6: 破:ha (proficient) shifting between techniques

## Slide 7: 離: ri (mastery) unconscious creation of new techniques

## Slide 8: what does being “agile” actually mean? the agile manifesto

## Slide 9
To what degree is the outcome knowable in advance?
To what degree can you coordinate and control all the players?
To what degree is the outcome dependent on intangible elements?
waterfall
agile

## Slide 10
Waterfall (Incrementing)
Agile (Iterating)
Images with thanks from Jeff Patton: http://www.agileproductdesign.com/

## Slide 11: individuals and interactions over processes and tools

## Slide 12: working software over comprehensive documentation

## Slide 13: customer collaboration over contract negotiation

## Slide 14: responding to change over following a plan

## Slide 15: our highest priority is to satisfy the customer through early and continuous delivery of valuable software.

## Slide 16: welcome changing requirements, even late in development. agile processes harness change for the customer's competitive advantage.

## Slide 17: deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

## Slide 18: business people and developers must work together daily throughout the project.

## Slide 19: build projects around motivated individuals. give them the environment and support they need, and trust them to get the job done.

## Slide 20: the most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 21: working software is the primary measure of progress.

## Slide 22: agile processes promote sustainable development. the sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 23: continuous attention to technical excellence and good design enhances agility.

## Slide 24: simplicity--the art of maximizing the amount of work not done--is essential.

## Slide 25: the best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 26: at regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

## Slide 27: lean principles 1. eliminate waste

## Slide 28: lean principles 2. amplify learning

## Slide 29: lean principles 3. decide as late as possible

## Slide 30: lean principles 4. deliver as fast as possible

## Slide 31: lean principles 5. empower the team

## Slide 32: lean principles 6. build integrity in

## Slide 33: lean principles 7. see the whole

## Slide 34: business change via sustained effort across the organisation
Change
Change
Change
Images shamelessly stolen from Ahmed Sidky (ICAgile)

## Slide 35: workflow and project management aup, crystal clear, dsdm, kanban, rup, scrum

## Slide 36: kanban 1. visualise (card wall) 2. limit wip 3. manage flow 4. make policies explicit 5. feedback loops 6. improve collaboratively

## Slide 37: limit wip reduce lead time, identify blocks & clear bottlenecks

## Slide 38: scrum * iterative product development * 1-4 week sprints * formal roles (product owner & scrum master) * timeboxed meetings

## Slide 39: development methods bdd, fdd, rad, lean software, xp

## Slide 40: extreme programming activities writing the software testing the software listening to the customer designing & refactoring development pair programming common code standards clear system metaphor

## Slide 41: quality methods test driven development

## Slide 42: test-driven development 1. create a test 2. add the test to the test catalogue 3. write the code 4. run the tests (all of them) 5. clean up the code as required. (refactor)

## Slide 43: mura: unevenness muri: overburden muda: waste understanding waste

## Slide 44: 1. transportation the 7 wastes

## Slide 45: 2. inventory the 7 wastes

## Slide 46: 3. motion the 7 wastes

## Slide 47: 4. waiting the 7 wastes

## Slide 48: 5. over production the 7 wastes

## Slide 49: 6. over processing the 7 wastes

## Slide 50: 7. defects the 7 wastes

## Slide 51: agile means no documentation common agile mistakes

## Slide 52: not measuring, monitoring or correcting common agile mistakes

## Slide 53: common agile mistakes assuming you can do more with less

## Slide 54: common agile mistakes skimping on training and education

## Slide 55: common agile mistakes lacking an executive sponsor

## Slide 56: common agile mistakes thinking agile is faster or easy

## Slide 57: start with a tool common agile mistakes

## Slide 58: failing to scale common agile mistakes

## Slide 59: assuming agile = scrum common agile mistakes

## Slide 60: evan leybourn evan@theagiledirector.com questions???

## Slide 61: lean, agile & kanban for software part 2: roles & responsibilities

## Slide 62
Business
Technical
Users
Customer
Customer Representative
Team Facilitator
Developers
Testers

## Slide 63: users will use the software, identify issues & provide feedback

## Slide 64: users can be there are no typical users

## Slide 65: users do not set scope or test work

## Slide 66: customers will define, start& end the project

## Slide 67: customers can be internal managers or external clients

## Slide 68: customers do not direct work

## Slide 69: the customer representative will manage the product backlog, set the scope & approve releases

## Slide 70: the customer representative can be project manager, product manager or customer

## Slide 71: the customer representative does not manage the team

## Slide 72: the team facilitator will manage the agile process & report on progress

## Slide 73: the team facilitator can be project manager, team leader or team member

## Slide 74: the team facilitator does not prioritise features

## Slide 75: developers will develop features, and resolve issues

## Slide 76: developers can be developers, designers, writers, or administrators cross functional

## Slide 77: developers do not prioritise features

## Slide 78: testers will test, approve or reject features for release

## Slide 79: testers can be existing developers or dedicated testers

## Slide 80: testers do not test their own code

## Slide 81: 7 +/- 2 typical team size

## Slide 82: has an interest in the work & is kept up to date involved parties (chickens)

## Slide 83: committed parties (pigs) "do" the work & are responsible for the release

## Slide 85: evan leybourn evan@theagiledirector.com questions???

## Slide 86: lean, agile & kanban for software part 3: project initiation

## Slide 87: value stream mapping defines the ‘as-is’ steps & roles for each task

## Slide 88: value added time spent on outcomes for the customer

## Slide 89: non-value added time spent between steps

## Slide 90: 1. gather preliminary information 2. product quantity routing analysis 3. group customers and materials 4. sort product families by sequence 5. choose one value stream to start

## Slide 91: 6. create an operations flow chart 7. walk the shop floor 8. collect the data 9. construct the vsm 10. summarize the data to get the big picture

## Slide 94: reduce risk & uncertainty by defining the high level scope

## Slide 95: align to strategic goals, & technical frameworks skills gap analysis & recruitment

## Slide 96: beginning the process agile projects have minimal initiation

## Slide 97: the development team should be engaged during initiation

## Slide 98: customer is fully aware of their responsibilities customers share accountability for delivery

## Slide 99: “friends don’t let friends use microsoft project”

## Slide 100: - “how much is this going to cost?” - “as much as you’re willing to spend.”

## Slide 101: - “how long is this going to take?” - “as long as is necessary.”

## Slide 102: - “what am i going to get?” - “whatever you tell us you want.”

## Slide 103: work in priority order, release quickly & monitor cycle time fixed cost

## Slide 104: work in priority order fixed time

## Slide 105: fixed scope focus on backlog definition and estimation

## Slide 106: fixed cost and time calculate total cost against cycle time

## Slide 107: fixed cost and scope increase the estimate risk during initiation

## Slide 108: fixed time and scope allocation additional time into the schedule

## Slide 109: fixed cost, time and scope cancel the project

## Slide 110: evan leybourn evan@theagiledirector.com questions???

## Slide 111: lean, agile & kanban for software part 4: stories, tasks & the backlog

## Slide 112: define user stories as a ... i need ... so i can ...

## Slide 113: invest characteristics independent & self-contained

## Slide 114: invest characteristics negotiable & flexible

## Slide 115: invest characteristics valuable to the customer

## Slide 116: invest characteristics estimatable and clearly defined

## Slide 117: invest characteristics small – between ½ - 2 days

## Slide 118: invest characteristics testable with defined qc metrics

## Slide 119: create an ordered product backlog (in low detail) allow customers to slowly define their needs

## Slide 120
High Priority
Low Priority
Summary
Estimate
Function
Detail
Acceptance Criteria
Summary
Estimate

## Slide 121: estimate the product backlog first order estimate - using story points

## Slide 123: 1, 2, 3, 5, 8, 13, 20, 40, 100 fibonacci sequence

## Slide 124: expert opinion the team member with specific domain knowledge e.g. dba estimating database tasks

## Slide 125: comparison comparing a task to another, estimated, task e.g. task a is about twice the effort of task b

## Slide 126: components break a large task into small sub-tasks e.g. break user management into interface, login, access control, etc.

## Slide 127: planning poker everyone plays a card representing their estimate everyone participates to reach consensus

## Slide 128: Estimates must not be mentioned during planning discussion to avoid anchoring

## Slide 129: staff overhead: non project time estimated leave, illness, breaks, meetings etc. generic industry modifier: 25%

## Slide 130: duration calculation story cost x (overhead + 1) x (estimate risk + 1) estimate risk is optional

## Slide 131: for example 4 x (25% + 1) x (50%+ 1) = 4 x 1.25 x 1.5 = 5 to 7.5 hours

## Slide 132: regularly review the backlog to ensure relevance

## Slide 133: evan leybourn evan@theagiledirector.com questions???

## Slide 134: lean, agile & kanban for software part 5: continuous delivery

## Slide 135
Select user story
Determine tasks to deliver user story
Agree technical dependencies and order
Estimate the effort required to complete each task
Assess the risks associated with the task estimate
Assign the task

## Slide 136: plan, design & estimate tasks technical specifications

## Slide 137
Highest Priority Task
Test-Driven Development
Build
Commit
Continuous Integration
Done
Deploy
Testing

## Slide 138: get highest priority feature allow developers to choose their tasks

## Slide 139: test–driven development
1
Create a test
2
Add the test to the test catalogue
3
Write the code
4
Run the tests (all of them)
5
Clean up the code as required. (Refactor)

## Slide 140: test coverage functions, boundary cases, user interface & performance

## Slide 141: test types defect, usability, functionality & data

## Slide 142: pair programming: coder + reviewer build

## Slide 143: code standards: a common coding style build

## Slide 144: system metaphor: clear naming standards build

## Slide 145: regular commits version control

## Slide 146: continuous build, testing & release continuous integration

## Slide 147: 5s: seiri / sort organise & clean the work area

## Slide 148: 5s: seiton / set in order arrange for easy identification and accessibility

## Slide 149: 5s: seiso / shine regular maintenance of the work area

## Slide 150: 5s: seiketsu / standardise a consistent approach to development

## Slide 151: 5s: shitsuke / sustain a commitment to maintain the previous 4s

## Slide 152: what did you do yesterday? daily stand-up

## Slide 153: what will you do today? daily stand-up

## Slide 154: are there any issues? daily stand-up

## Slide 155: summary stand-up for large teams

## Slide 156: differs by organisation what does “done” mean?

## Slide 157: definition of “done” documentation? uat? built / compiled?

## Slide 158: what does “not done” mean? the primary measure of progress

## Slide 159: per story or at fixed intervals deploy

## Slide 160: present & review completed work to the customer regular review

## Slide 161: evan leybourn evan@theagiledirector.com questions???

## Slide 162: lean, agile & kanban for software part 6: kanban

## Slide 163: kanban (かんばん) workflow monitoring & visualisation

## Slide 164: can be as simple or complex as required the flow of value through the system

## Slide 165
Backlog
Build
Test
Done

## Slide 166
Backlog
Build
Test
Done
Analysis
Stage
Doc’
Release

## Slide 167: tasks with upstream dependencies blocked

## Slide 169: work in progress limit concurrent work and promote workflow

## Slide 170: “pull” all ready tasks to wip limit pull!!!

## Slide 175: kanban: class of service * expedite * fixed delivery * standard class * intangible class

## Slide 177: identify & resolve bottlenecks through low wip limits and strict process flow

## Slide 178: production levelling constant rate of flow through all states

## Slide 179: customers can always see progress promoting transparency

## Slide 180: progress monitoring cumulative flow statistical run

## Slide 181: cycle time average time to complete a task from start

## Slide 182: lead time average time to complete a task from request

## Slide 183: plot delivered functionality against duration effort visualisation

## Slide 184
cumulative flow diagram

## Slide 185: don't manage by numbers identify problem trends early

## Slide 186
bottleneck

## Slide 187
poor flow

## Slide 188
large wip

## Slide 189
long lead time

## Slide 190
plateau

## Slide 191: plot cycle time against average duration visualisation

## Slide 192
cycle time run charts

## Slide 193: don't manage by numbers identify problem trends early

## Slide 194
process trend

## Slide 195
process shift

## Slide 196
extreme process variation

## Slide 197: evan leybourn evan@theagiledirector.com questions???

## Slide 198: lean, agile & kanban for software part 8: kaizen (改善)

## Slide 199: inspect & adapt continuous improvement

## Slide 200: what went well? retrospective / quality circle

## Slide 201: add actionable tasks to the backlog what could be improved?

## Slide 202: kaizen emphasises teamwork, discipline & morale

## Slide 203: 1. do not send defective products to the subsequent process 2. the subsequent process comes to withdraw only what is needed 3. produce only the exact quantity withdrawn by the subsequent process 4. equalise, or level, the production 5. kanban is a means to fine tuning 6. stabilize and rationalize the process

## Slide 204: http://agilebusinessmanagement.org - Case Studies - Articles - Community Join our Agile Journey
Notes: Let’s finish off by looking at our original definition of business growth; Business growth comes from applying profitability to customer growth. Profitability comes from delivering services to your customers, accurately and efficiently. Over the last 15 minutes we have looked at some of the mechanisms from the lean and agile traditions that we can apply for adaptable businesses and sustainable business growth.
And I’ll leave you on that note. Any questions.

## Slide 205: To learn more, check out Directing the Agile Organisation by Evan Leybourn available at Amazon and all good book stores