## Slide 1: AGILE BUSINESS INTELLIGENCE Evan Leybourn
 | Starting with Agile Business Intelligence by Evan Leybourn is licensed under a Creative Commons Attribution-ShareAlike 3.0 Australia License <http://creativecommons.org/licenses/by-sa/3.0/au/>

## Slide 2: Evan Leybourn lean / agile business leader and author Singapore @eleybourn http://theagiledirector.com
CLICK TO DISCOVER MORE

## Slide 3: agile business intelligence part 1: introduction to agile

## Slide 4
To what degree is the outcome knowable in advance?
To what degree can you coordinate and control all the players?
To what degree is the outcome dependent on intangible elements?
waterfall
agile

## Slide 5
Waterfall (Incrementing)
Agile (Iterating)
Images with thanks from Jeff Patton: http://www.agileproductdesign.com/

## Slide 6: individuals and interactions over processes and tools

## Slide 7: working software over comprehensive documentation

## Slide 8: customer collaboration over contract negotiation

## Slide 9: responding to change over following a plan

## Slide 10: our highest priority is to satisfy the customer through early and continuous delivery of valuable software.

## Slide 11: welcome changing requirements, even late in development. agile processes harness change for the customer's competitive advantage.

## Slide 12: deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

## Slide 13: business people and developers must work together daily throughout the project.

## Slide 14: build projects around motivated individuals. give them the environment and support they need, and trust them to get the job done.

## Slide 15: the most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 16: working software is the primary measure of progress.

## Slide 17: agile processes promote sustainable development. the sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 18: continuous attention to technical excellence and good design enhances agility.

## Slide 19: simplicity--the art of maximizing the amount of work not done--is essential.

## Slide 20: the best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 21: at regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

## Slide 22: lean principles 1. eliminate waste

## Slide 23: lean principles 2. amplify learning

## Slide 24: lean principles 3. decide as late as possible

## Slide 25: lean principles 4. deliver as fast as possible

## Slide 26: lean principles 5. empower the team

## Slide 27: lean principles 6. build integrity in

## Slide 28: lean principles 7. see the whole

## Slide 29: business change via sustained effort across the organisation
Change
Change
Change
Images shamelessly stolen from Ahmed Sidky (ICAgile)

## Slide 30: Adaptive software development (ASD), Agile Business Management, Agile modelling, Agile Unified Process, Behaviour Driven Development (BDD), Crystal Clear, Disciplined agile delivery, Dynamic Systems Development Method (DSDM), Extreme Programming (XP), Feature Driven Development (FDD), Kanban, Lean Software Development, Rapid Application Development (RAD), IBM - Rational Unified Process (RUP), Scrum, Scrum-ban, Test Driven Development (TDD) and more…

## Slide 31: mura: unevenness muri: overburden muda: waste understanding waste

## Slide 32: the 7 wastes transport inventory motion waiting overproduction over processing defects

## Slide 33: common agile mistakes agile means no documentation

## Slide 34: common agile mistakes not measuring, monitoring or correcting

## Slide 35: common agile mistakes assuming you can do more with less

## Slide 36: common agile mistakes skimping on training and education

## Slide 37: common agile mistakes lacking an executive sponsor

## Slide 38: common agile mistakes thinking agile is faster or easy

## Slide 39: common agile mistakes start with a tool

## Slide 40: common agile mistakes failing to scale

## Slide 41: common agile mistakes assuming agile = scrum

## Slide 42
Business
Technical
Users
Customer
Customer Representative
Team Facilitator
Developers
Testers

## Slide 43: 7 +/- 2 typical team size

## Slide 44: has an interest in the work & is kept up to date involved parties (chickens)

## Slide 45: committed parties (pigs) "do" the work & are responsible for the release

## Slide 47: Evan Leybourn evan@theagiledirector.com questions???

## Slide 48: agile business intelligence part 2: flow

## Slide 49
Backlog
Build
Test
Done

## Slide 50
Backlog
Build
Test
Done
Analysis
Stage
Doc’
Release

## Slide 51: value stream mapping defines the ‘as-is’ steps & roles for each task

## Slide 52: value added time spent on outcomes for the customer

## Slide 53: non-value added time spent between steps

## Slide 54: 1. gather preliminary information 2. product quantity routing analysis 3. group customers and materials 4. sort product families by sequence 5. choose one value stream to start

## Slide 55: 6. create an operations flow chart 7. walk the shop floor 8. collect the data 9. construct the vsm 10. summarize the data to get the big picture

## Slide 58: kanban (かんばん) workflow monitoring & visualisation

## Slide 59: can be as simple or complex as required the flow of value through the system

## Slide 60: work in progress limit concurrent work and promote workflow

## Slide 61: “pull” all ready tasks to wip limit pull

## Slide 67: class of service expedite fixed delivery intangible class

## Slide 68: tasks with upstream dependencies blocked

## Slide 70: identify & resolve bottlenecks through low wip limits and strict process flow

## Slide 71: production levelling constant rate of flow through all states

## Slide 72: cycle time average time to complete a task from start

## Slide 73: lead time average time to complete a task from request

## Slide 74: progress monitoring cumulative flow diagram statistical run chart burndown/up chart

## Slide 75: plot delivered functionality against duration effort visualisation

## Slide 76
cumulative flow diagram

## Slide 77
bottleneck

## Slide 78
poor flow

## Slide 79
large wip

## Slide 80
long lead time

## Slide 81
plateau

## Slide 82: plot cycle time against average duration visualisation

## Slide 83
cycle time run charts

## Slide 84
process trend

## Slide 85
process shift

## Slide 86
extreme process variation

## Slide 87: effort visualisation plot delivered functionality against velocity

## Slide 88: velocity how much work can be delivered per iteration

## Slide 89: burnup chart

## Slide 90
burndown chart

## Slide 91
discovery

## Slide 92
scope creep

## Slide 93
plateau

## Slide 94
too many features

## Slide 95
tracking epics

## Slide 96: Evan Leybourn evan@theagiledirector.com questions???

## Slide 97: agile business intelligence part 3: technical excellence

## Slide 98
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 99
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 100
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 101
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 102
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 103
#5
#4
#3
#2
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 104
#2
#3
#4
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 105
#2
#3
#4
#1
Staging
Data Mart
Data Mart
Data Mart
Data Mart
Data Source
Data Source
Data Source
Data Source
Data Source
Data Source
Metadata
Data Warehouse
Reports

## Slide 106: data: raw output of any database, website, log files or other data source

## Slide 107: information: processed data for human usage

## Slide 108: requirements reports data mart data source what is your cadence?

## Slide 109: incremental data acquisition starts with strong information management

## Slide 110: 3 types of data data you own data you can access data you can infer

## Slide 111: data sources are everywhere databases, spreadsheets, websites, documents, log files, email

## Slide 112: acquisition aligns to your cadence and informs how “agile” you can be

## Slide 113
Data Source | Oracle financials |  | 
What quantity of data is being dealt with? | ~10,000,000 records | How frequently does this data change? | ~0.5% per day
When does this data change? | Daily | What access is available to the data, and how can we extract it? | Direct database connection (extraction via SQL)
How much of this data is duplicated elsewhere? | Customer records in CRM (authoritative) | How much of this data is obsolete or irrelevant? | 18% - audit records older than 7 years
What reports currently use this data, and are they satisfactory? | Financial reporting, annual reporting | How is this data used? | To manage financial records
Is external or third party permission required before extracting this data, and how much will that cost? | No | Does the organisation have the skills in-house to perform the analysis and extraction? | In-house

## Slide 114: incrementally build a data dictionary part of your definition of done

## Slide 115: feature driven development for business intelligence

## Slide 116: 1. develop overall model (system) 2. build feature list (project) 3. plan by feature (iteration) 4. design by feature (iteration) 5. build by feature (iteration)

## Slide 117: develop overall model - high level scope - domain walkthrough & peer review - merge into complete system model

## Slide 118: build feature list - split domain into subject areas - separate into business activities - separate into individual features

## Slide 119: plan by feature - assign features to data models - assign data models to developers

## Slide 120: design by feature - select features for the iteration - build sequence diagrams (Kanban) - inspect and review the design

## Slide 121: build by feature - develop each feature - unit test - deploy feature

## Slide 122: agile estimation first order estimate - using story points

## Slide 124: 1, 2, 3, 5, 8, 13, 20, 40, 100 simplified fibonacci sequence

## Slide 125: expert opinion the team member with specific domain knowledge e.g. dba estimating database tasks

## Slide 126: comparison comparing a task to another, estimated, task e.g. task a is about twice the effort of task b

## Slide 127: components break a large task into small sub-tasks e.g. break report into data mart, metadata, navigation, etc.

## Slide 128: planning poker everyone plays a card representing their estimate everyone participates to reach consensus

## Slide 129: estimates must not be mentioned during planning discussion to avoid anchoring

## Slide 130: staff overhead: non project time estimated leave, illness, breaks, meetings etc. generic industry modifier: 25%

## Slide 131: duration calculation story cost x (overhead + 1) x (estimate risk + 1) estimate risk is optional

## Slide 132: for example 4 x (25% + 1) x (50%+ 1) = 4 x 1.25 x 1.5 = 5 to 7.5 hours

## Slide 133: plan, design & estimate tasks agile planning process

## Slide 134
Select user story
Determine tasks to deliver user story
Agree technical dependencies and order
Estimate the effort required to complete each task
Assess the risks associated with the task estimate
Assign the task

## Slide 135: plan, design & estimate tasks constraining principles

## Slide 136: constraining principles technical develop by feature regular inspections configuration management regular builds test the system regular refactoring common code standards clear system metaphor

## Slide 137: constraining principles organisational pair programming feature teams technical ownership understand the customer transparency with the customer

## Slide 138: pair programming: coder + reviewer build

## Slide 139: test–driven development
1
Create a test
2
Add the test to the test catalogue
3
Write the code
4
Run the tests (all of them)
5
Clean up the code as required. (Refactor)

## Slide 140: test coverage functions, boundary cases, user interface & performance

## Slide 141: test types defect, usability, functionality & data

## Slide 142
Highest Priority Task
Test-Driven Development
Build
Commit
Continuous Integration
Done
Deploy
Testing

## Slide 143: continuous build, testing & release continuous integration

## Slide 144: per story or at fixed intervals deploy

## Slide 145: differs by organisation what does “done” mean?

## Slide 146: definition of “done” documentation? uat? built / compiled?

## Slide 147: what does “not done” mean? the primary measure of progress

## Slide 148: Evan Leybourn evan@theagiledirector.com questions???

## Slide 149: agile business intelligence part 4: agile project planning

## Slide 150: beginning the process agile projects have minimal initiation

## Slide 151: reduce risk & uncertainty by defining the high level scope

## Slide 152: align to strategic goals, & technical frameworks skills gap analysis & recruitment

## Slide 153: the development team should be engaged during initiation

## Slide 154: customer is fully aware of their responsibilities customers share accountability for delivery

## Slide 155: - “how much is this going to cost?” - “as much as you’re willing to spend.”

## Slide 156: - “how long is this going to take?” - “as long as is necessary.”

## Slide 157: - “what am i going to get?” - “whatever you tell us you want.”

## Slide 158: work in priority order, release quickly & monitor cycle time fixed cost

## Slide 159: work in priority order fixed time

## Slide 160: fixed scope focus on backlog definition and estimation

## Slide 161: fixed cost and time calculate total cost against cycle time

## Slide 162: fixed cost and scope increase the estimate risk during initiation

## Slide 163: fixed time and scope allocation additional time into the schedule

## Slide 164: fixed cost, time and scope cancel the project

## Slide 165: scrum * iterative product development * 1-4 week sprints * formal roles (product owner & scrum master) * timeboxed meetings

## Slide 167: define user stories as a ... i need ... so i can ...

## Slide 168: invest characteristics independent & self-contained

## Slide 169: invest characteristics negotiable & flexible

## Slide 170: invest characteristics valuable to the customer

## Slide 171: invest characteristics estimatable and clearly defined

## Slide 172: invest characteristics small – between ½ - 2 days

## Slide 173: invest characteristics testable with defined qc metrics

## Slide 174: create an ordered product backlog (in low detail) allow customers to slowly define their needs

## Slide 175
High Priority
Low Priority
Summary
Estimate
Function
Detail
Acceptance Criteria
Summary
Estimate

## Slide 176: inspect and adapt kaizen (改善)

## Slide 177: what went well? retrospective / quality circle

## Slide 178: add actionable tasks to the backlog what could be improved?

## Slide 179: kaizen emphasises teamwork, discipline & morale

## Slide 180: present & review completed work to the customer regular review

## Slide 181: what did you do yesterday? daily stand-up

## Slide 182: what will you do today? daily stand-up

## Slide 183: are there any issues? daily stand-up

## Slide 184: summary stand-up for large teams

## Slide 185: 1. do not send defective products to the subsequent process 2. the subsequent process comes to withdraw only what is needed 3. produce only the exact quantity withdrawn by the subsequent process 4. equalise, or level, the production 5. kanban is a means to fine tuning 6. stabilize and rationalize the process

## Slide 186: Evan Leybourn evan@theagiledirector.com questions???
CLICK TO DISCOVER MORE